Vbooks Automation Test Cases/Test Records - Selenium Action Tracker

Tracker Review/Update Date: 10/07/2013

Meeting Reference Details for Action Tracker:
Project	: Vbooks
Meeting	: Vbooks Automation Test Cases/Test Records – Selenium
Meeting Date	: 20/06/2013

Action Item	Owner	Target Date	Status	Remarks
Customer	Shahid	10/07/2013	Completed
Products	Shahid	10/07/2013	Completed
Employees	Shahid	10/07/2013	Completed
Accounts.	Sarat	10/07/2013	Completed
Sales	Shahid	15/07/2013	Open
Reports	Shahid	10/07/2013	Completed