VBooks Business Requirements Meeting Action Tracker

Tracker Review/Update Date: 03/01/2013

Meeting Reference Details for Action Tracker:
Project	: Vbooks
Meeting	: Business Requirements.
Meeting Date	: 03/01/2013

Action Item	Owner	Target Date	Status	Remarks
VBooks Business Requirements Document_V1.2	Sarat K	3/15/2013	Open
VBooks Business Requirements Document_V1.1	Sarat K	3/13/2013	Open
VBooks Business Requirements Document_V1.0	Sarat K	3/6/2013	Open