Vbooks Product Design Specification Meeting Action Tracker

Tracker Review/Update Date: 7/1/2013

Meeting Reference Details for Action Tracker:
Project	: Vbooks
Meeting	: Product Design Specification Meeting.
Meeting Date	: 20/03/2013

Action Item	Owner	Target Date	Status	Remarks
Hardware Architecture Design	Sarat	5/20/2013	Completed.
Software Architecture Design, Database Design	Sateesh T	6/3/2013	Completed.
Use-Cases and User Interface Design	Sarat	7/1/2013	Completed.