Vbooks Project Kickoff Meeting Action Tracker

Tracker Review/Update Date: 2/18/2013

Meeting Reference Details for Action Tracker:
Project	: Vbooks
Meeting	: Project Kickoff Meeting.
Meeting Date	: 2/11/2013
Action Item	Owner	Target Date	Status	Remarks
Project Initiation Document	Sateesh T	2/18/2013	Completed.