Vbooks Installation Guide Meeting Action Tracker

Tracker Review/Update Date: 01/04/2013

Meeting Reference Details for Action Tracker:
Project	: Vbooks
Meeting	: Vbooks Installation Guide.
Meeting Date	: 25/03/2013

Action Item	Owner	Target Date	Status	Remarks
Java installation and configuration	Sarat K	01/04/2013	Completed
MySQL installation and configuration	Sarat K	01/04/2013	Completed
Installation of Web Server Apache Tomcat	Sarat K	01/04/2013	Completed