VBooks UI Design Action Tracker

Tracker Review/Update Date: 04/01/2013

Meeting Reference Details for Action Tracker:
Project	: Vbooks
Meeting	: UI Design
Meeting Date	: 03/20/2013

Action Item	Owner	Target Date	Status	Remarks
ScreenDesign – Organization & Group User.	Sarat	04/01/2013	Completed
Alert UI Design.	Sarat	04/01/2013	Completed
Sales Module.	Sarat	04/01/2013	Completed
Reports.	Sarat	04/01/2013	Completed