VBooks Use Cases Meeting Action Tracker

Tracker Review/Update Date: 29/03/2013

Meeting Reference Details for Action Tracker:
Project	: Vbooks
Meeting	: Project Kickoff Meeting.
Meeting Date	: 20/03/2013

Action Item	Owner	Target Date	Status	Remark
Employee & Customer Module .	Sarat	22/03/2013	Completed
Products, Accounts Module .	Sarat	29/03/2013	Completed
Sales Module .	Sarat	05/04/2013	Open
Reports.	Sarat	12/04/2013	Open