VBooks User Manual Action Tracker

Tracker Review/Update Date: 01/07/2013

Meeting Reference Details for Action Tracker:
Project	: Vbooks
Meeting	: User Manual.
Meeting Date	: 20/06/2013

Action Item	Owner	Target Date	Status	Remarks
Customer	Sarat	01/07/2013	Completed
Products	Sarat	01/07/2013	Completed
Employees	Sarat	01/07/2013	Completed
Accounts.	Sarat	01/07/2013	Completed
Sales	Sarat	01/07/2013	Completed
Reports	Sarat	01/07/2013	Completed